# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 JAN 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS72167 |
| Project Name | Strategic Product Placement Analysis: Unveiling Sales Impact with Tableau Visualization |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data collection | USN-1 | Collection of data | 3 | High | NIkhil |
| Sprint-1 | Data Understanding | USN-2 | Understanding data | 2 | medium | Nikhil |
| Sprint-1 | Data Handling | USN-3 | Connecting the data set with tableau | 2 | medium | Nikhil |
| Sprint-2 | Data preparation | USN-1 | Prepare the data for visulization | 3 | High | Varun Aditya |
| Sprint-3 | Data visualization | USN-1 | No.of unique vizulation | 3 | High | Varun Aditya |
| Sprint-3 | Dashboard | USN-1 | Create of dashboard | 3 | High | Sai Kumar |
| Sprint-4 | story | USN-1 | Create story | 2 | medium | Sai Kumar |
| Sprint | Performance testing | USN-1 | testing | 2 | medium | Sai Kumar |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 6 Days | 16 JAN 2026 | 22 JAN 2026 | 7 | 22 JAN 2026 |
| Sprint-2 | 2 | 6 Days | 18 JAN 2026 | 24 JAN 2026 | 3 | 24 JAN 2026 |
| Sprint-3 | 6 | 6 Days | 20 JAN 2026 | 26 JAN 2026 | 6 | 26 JAN 2026 |
| Sprint-4 | 4 | 6 Days | 21 JAN 2026 | 27 JAN 2026 | 4 | 27 JAN 2026 |

Velocity:

Total Story Points

Sprint 1 = 7

Sprint 2 = 3

Sprint 3 = 6

Sprint 4 = 4

Velocity= Total Story Points Completed/ Number of Sprints Total story Points= 7+3=6+4 =20

No of Sprints= 4

Velocity = (16+8)/2= 20/4 5 (Story Points per Sprint)

Your team’s velocity is 5 Story Points per Sprint.

Time line:

Backlog:

Board:

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software

development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts